Criterion B Designing

|  |  |  |
| --- | --- | --- |
| Time | Events | Other issues |
| Feb. to Mar. 1st | The first time interviewing the client, understanding the client’s needs and wants | The client may have different schedule with me; |
| Mar. 1st to Mar. 14th | Learning the key knowledge, and discussing with professionals | The knowledge may be too difficult, which affects my planning and designing process |
| Mar. 15th to April 1st | Designing the program in flow charts, including information getter, text sentiments detector, music genre detector, user interface, database design, cloud database, remote update, and so on. I will interview the client throughout the designing process and increase performance of design iteratively | The specific details of some of the process might be too difficult, which will delay the designing |
| April 1st to May. 21st | Developing the program following the flow charts, including writing codes and testing them individually | The programming may become harder than expected; |
| May 21st to June 15th | Test the program with sampled songs, including tests on music downloader, comments getter, music genre detectors, comment sentiments detectors, user interface, database | The detectors for either genre or sentiment may present high bias and high variance; |
| June 15th to July 1st | Implement the program to the client, provide user training, collect the client’s feed-back, and make plans for future improvement that comes up from the client’s feed-back | The client may not be satisfied with the program; |
| July 1st to Sep. 1st | Keep collecting the client’s feedback, evaluate the success criteria, and recommend for future use |  |